CONTINUOUS INTERNAL AUDIT KRI ENGINE

Program Implementation Tracker & Executive Presentation Roadmap

Executive Summary & Deliverable Context This presentation tracker provides a comprehensive step-by-step walkthrough of the Continuous Internal Audit Key Risk Indicator (KRI) Engine architecture. It categorizes completed technical milestones (Backend Engine, Deterministic Tools, Azure OpenAI Orchestration, Multi-Target Logging, and 100% Test Suite) alongside pending action items (Frontend UI Integration and New KRI Onboarding Functionality Testing) into structured, presentation-ready workstreams.

# 1. Executive Scorecard & Program Health

| Program Dimension | Status | Completion % | Key Deliverables / Milestone Summary |
| --- | --- | --- | --- |
| Phase 1: Backend Engine & Infrastructure | COMPLETED | 100% | FastAPI, SQLite, 7 Repositories, DB Models, Security & Config |
| Phase 1: Deterministic Audit Tools (7 Tools) | COMPLETED | 100% | Data Fetch, Compare, Variance, Thresholds, Metrics, Evidence, Plain English |
| Phase 1: Agentic Orchestration Layer | COMPLETED | 100% | Azure OpenAI Function Calling, Loop Protection, Scoped Tokens, Mock LLM |
| Phase 1: Logging & Traceability | COMPLETED | 100% | Multi-Target Logs (File, JSON Events, Database Records, Console) |
| Phase 1: Automated Test Suite | COMPLETED | 100% | 16/16 Tests Passing (Unit & Integration, 100% Green) |
| Phase 2: UI Integration (Person B) | PENDING | 0% | Frontend Web App, KRI Config UI, Audit Dashboard, Evidence Viewer |
| Phase 3: Onboarding New KRIs Functionality Testing | PENDING | 35% | Backend supports dynamic creation; UI flow & multi-area UAT pending |

# 2. End-to-End Step-by-Step KRI Audit Process

The KRI Engine executes internal audit reconciliations through a deterministic, 11-step agentic workflow that guarantees zero LLM hallucination and complete mathematical reproducibility:

| Step # | Process Stage | Component / Mechanism | Business & Technical Objective | Status |
| --- | --- | --- | --- | --- |
| Step 1 | KRI Definition & Setup | KRI Master Configuration | Define Process Area, Indicator Type (Leading/Lagging), Risk Description, and End Goal. | COMPLETED |
| Step 2 | Audit Test Step Formulation | Test Step Builder | Formulate natural language audit procedures mapped to sequential test steps with reorder support. | COMPLETED |
| Step 3 | Threshold & Schedule Binding | KRI Threshold & Schedule ORM | Attach numerical tolerance rules (e.g. 10% mismatch) and automated execution frequency. | COMPLETED |
| Step 4 | Execution Plan Generation | Plan Service Validator | Generate deterministic JSON execution plan, validate syntax and safety, transition to ACTIVE. | COMPLETED |
| Step 5 | Audit Run Initialization | Audit Execution Coordinator | Initialize audit run session, create audit_runs database record, and allocate run reference. | COMPLETED |
| Step 6 | Agentic Orchestration Loop | Azure OpenAI Function Calling | LLM interprets planned test steps and requests registered tool invocations (GPT-4o / Mock). | COMPLETED |
| Step 7 | Scoped Data Extraction | Tool 1: fetch_financial_data | Deterministic query of financial datasets (Order Intake & Red Box POs) using tokenized handles. | COMPLETED |
| Step 8 | Deterministic Record Matching | Tool 2: compare_records | Correlate transactions across systems (Order ID & PO Reference) identifying matches and gaps. | COMPLETED |
| Step 9 | Variance & Threshold Math | Tools 3 & 4: calculate_difference & apply_threshold | Calculate absolute/percent variance; deterministically assign severity (LOW, MED, HIGH, CRITICAL). | COMPLETED |
| Step 10 | Metrics & Evidence Generation | Tools 5, 6 & 7: calculate_kri_metrics & build_evidence | Calculate population rates, generate SHA-256 evidence package, and plain English explanation. | COMPLETED |
| Step 11 | Logging & Exception Review | Multi-Target Logger & Review Workflow | Persist logs to File/JSON/DB; expose REST endpoints for Human-in-the-Loop review & sign-off. | COMPLETED |

# 3. Detailed Action Items Tracker (Completed vs. Pending)

## Workstream 1: Foundation, Infrastructure & Repositories (Phase 1)

| Action Item ID | Deliverable / Task Description | Type | Status | Owner | Outcome / Evidence |
| --- | --- | --- | --- | --- | --- |
| ACT-FND-01 | SQLite Schema & SQLAlchemy 2.0 ORM Models (KRI, Financial, Audit, Logs) | Core | COMPLETED | Backend | Verified |
| ACT-FND-02 | Pydantic v2 Schemas for Strict Data Validation & Serialization | Core | COMPLETED | Backend | Verified |
| ACT-FND-03 | Data Repositories (KRIRepository, FinancialRepository, AuditRepository) | Repository | COMPLETED | Backend | Verified |
| ACT-FND-04 | Configuration & Environment Management (.env, Pydantic Settings) | Infra | COMPLETED | Backend | Verified |
| ACT-FND-05 | Execution Plan Generator & Safety Validator (app/services/plan_service.py) | Service | COMPLETED | Backend | Verified |

## Workstream 2: Deterministic Tools & Agentic Orchestrator (Phase 1)

| Action Item ID | Deliverable / Task Description | Type | Status | Owner | Outcome / Evidence |
| --- | --- | --- | --- | --- | --- |
| ACT-TLS-01 | Tool 1: fetch_financial_data (Scoped dataset retrieval & tokenized handles) | Tool | COMPLETED | Backend | Verified |
| ACT-TLS-02 | Tool 2: compare_records (Deterministic matching & gap identification) | Tool | COMPLETED | Backend | Verified |
| ACT-TLS-03 | Tool 3: calculate_difference (Absolute/percentage variance calculation) | Tool | COMPLETED | Backend | Verified |
| ACT-TLS-04 | Tool 4: apply_threshold (Multi-tier threshold evaluation & severity logic) | Tool | COMPLETED | Backend | Verified |
| ACT-TLS-05 | Tool 5: calculate_kri_metrics (Aggregate metrics & exposure % calculation) | Tool | COMPLETED | Backend | Verified |
| ACT-TLS-06 | Tool 6: build_evidence (SHA-256 evidence package generation & provenance) | Tool | COMPLETED | Backend | Verified |
| ACT-TLS-07 | Tool 7: generate_explanation (Plain English explanation with numeric integrity) | Tool | COMPLETED | Backend | Verified |
| ACT-AGT-01 | Agent Orchestrator (Function calling loop, recursion limits, error recovery) | Agent | COMPLETED | Backend | Verified |
| ACT-AGT-02 | Dual LLM Provider Implementation (Azure OpenAI + Deterministic Mock LLM) | LLM | COMPLETED | Backend | Verified |

## Workstream 3: REST APIs, Logging & Testing Suite (Phase 1)

| Action Item ID | Deliverable / Task Description | Type | Status | Owner | Outcome / Evidence |
| --- | --- | --- | --- | --- | --- |
| ACT-API-01 | KRI REST Endpoints (CRUD, step reorder, validation, plan generation) | API | COMPLETED | Backend | Swagger Ready |
| ACT-API-02 | Audit REST Endpoints (Run execution, exceptions, trace, evidence package) | API | COMPLETED | Backend | Swagger Ready |
| ACT-LOG-01 | 4-Tier Logging System (File Log, Structured JSON, SQLite DB, Console) | Logging | COMPLETED | Backend | Verified |
| ACT-DAT-01 | 80 Deterministic Financial Mock Records (Exact match, variance, missing PO) | Mock Data | COMPLETED | Backend | Verified |
| ACT-TST-01 | Automated Pytest Suite (16/16 Unit & Integration Tests, 100% Green) | QA | COMPLETED | Backend | Passing |

## Workstream 4: UI Integration (Person B Frontend) - PENDING ACTION ITEMS

Critical Dependency: Person B Frontend Collaboration The backend is fully operational with interactive OpenAPI documentation at /docs and CORS enabled. The following action items constitute the pending UI integration deliverables for Person B.

| Action Item ID | Action Item / UI Feature Deliverable | Priority | Status | Assigned | Target Sprint |
| --- | --- | --- | --- | --- | --- |
| ACT-UI-01 | API Contract Walkthrough & Swagger Client Generation with Person B | HIGH | PENDING | Person B | Sprint 1 |
| ACT-UI-02 | KRI Master Catalog & Configuration Screen (Create, Edit, Process Area filter) | HIGH | PENDING | Person B | Sprint 1 |
| ACT-UI-03 | Interactive Natural Language Test Step Builder & Drag-and-Drop Reorder UI | HIGH | PENDING | Person B | Sprint 1 |
| ACT-UI-04 | Execution Plan Preview & One-Click Plan Validation Modal | MEDIUM | PENDING | Person B | Sprint 2 |
| ACT-UI-05 | Audit Run Execution Dashboard with Date Pickers & Real-Time Progress | HIGH | PENDING | Person B | Sprint 2 |
| ACT-UI-06 | KRI Metrics Summary Cards (Total Transactions, Exception %, Mismatch $) | HIGH | PENDING | Person B | Sprint 2 |
| ACT-UI-07 | Exception Management Grid with Filter by Severity, Type & Reason Code | HIGH | PENDING | Person B | Sprint 2 |
| ACT-UI-08 | Evidence Drawer & Plain-English Explanation Modal with SHA-256 verification | HIGH | PENDING | Person B | Sprint 3 |
| ACT-UI-09 | Step-by-Step Agentic Tool Trace & Real-Time Execution Log Viewer | MEDIUM | PENDING | Person B | Sprint 3 |
| ACT-UI-10 | Human-in-the-Loop Exception Review Action (Approve / Reject / Remediate) | HIGH | PENDING | Person B | Sprint 3 |

## Workstream 5: Onboarding New KRI Functionality Testing - PENDING ACTION ITEMS

Scope: Dynamic Onboarding & Cross-Domain Validation Validating that audit administrators can dynamically onboard novel KRIs across different business cycles (e.g. Procure-to-Pay, Payroll, Inventory) without requiring codebase modifications.

| Action Item ID | Testing Action Item / Scenario | Priority | Status | Assigned | Target Sprint |
| --- | --- | --- | --- | --- | --- |
| ACT-ONB-01 | Onboard KRI-O2C-002: Order Booking vs Signed Contract Price Variance | HIGH | PENDING | QA / Audit | Sprint 2 |
| ACT-ONB-02 | Onboard KRI-P2P-001: 3-Way Matching (Vendor Invoice vs Goods Receipt vs PO) | HIGH | PENDING | QA / Audit | Sprint 2 |
| ACT-ONB-03 | Onboard KRI-TR-001: Duplicate Payment & Mismatched Bank Details Detection | MEDIUM | PENDING | QA / Audit | Sprint 3 |
| ACT-ONB-04 | Test Dynamic Test Step Insertion, Step Deletion & Reordering Resilience | HIGH | PENDING | Backend / QA | Sprint 2 |
| ACT-ONB-05 | Test Custom Tolerance Thresholds (Absolute Dollar Thresholds vs % Variance) | HIGH | PENDING | Backend / QA | Sprint 2 |
| ACT-ONB-06 | Validate Multi-Source System Data Ingestion (Sapiens, SAP ECC, Red Box, SharePoint) | MEDIUM | PENDING | Backend / QA | Sprint 3 |
| ACT-ONB-07 | Simulate Ambiguous & Corrupt Data Inputs (Missing keys, null values, currency mismatch) | HIGH | PENDING | QA / Security | Sprint 3 |
| ACT-ONB-08 | End-to-End User Acceptance Testing (UAT) with Internal Audit Stakeholders | HIGH | PENDING | Audit Leads | Sprint 3 |

# 4. Sprint Execution Timeline & Milestone Roadmap

| Sprint / Phase | Focus Area | Key Deliverables | Dependencies | Target Status |
| --- | --- | --- | --- | --- |
| Sprint 0 (Completed) | Backend Engine Core | Deterministic Tools, Agent Orchestrator, SQLite, 16 Unit/Integration Tests | None | COMPLETED |
| Sprint 1 (Weeks 1-2) | UI Foundations & Setup | Person B Handshake, KRI Catalog UI, Test Step Builder, API Wireframes | Backend APIs | IN PROGRESS |
| Sprint 2 (Weeks 3-4) | Audit Dashboard & Onboarding | Audit Run Screen, Metrics Display, Exception Grid, KRI-O2C-002 Onboarding | Sprint 1 UI | PLANNED |
| Sprint 3 (Weeks 5-6) | Evidence UI & UAT Testing | Evidence Drawer, Trace Log Viewer, Review Sign-off, P2P KRI Testing, UAT | Sprint 2 UI | PLANNED |
| Sprint 4 (Weeks 7-8) | Hardening & Executive Demo | End-to-End Governance Audit, Performance Optimization, Final Presentation | UAT Sign-off | PLANNED |

# 5. Governance Safeguards & Presentation Highlights

Key Governance Guarantee: Zero Hallucination Financial Math The architecture decouples natural language reasoning from numerical execution. The LLM acts solely as a function caller and never calculates percentages, aggregates amounts, or writes unvetted SQL queries. All calculations are strictly executed by deterministic Python/SQLAlchemy tools.

Summary of Key Technical Guarantees for Stakeholders:

• Cryptographic Reproducibility: Every exception is stamped with a SHA-256 evidence record containing exact input payloads, timestamp, and parameter states.

• Scoped Data Handling: Financial datasets remain within the secure database context; the LLM is passed tokenized reference handles rather than raw transaction tables.

• Infinite Loop Prevention: The agent orchestrator enforces a hard max invocation threshold (15 tool calls) and catches malformed tool arguments gracefully.

• Multi-Target Audit Trail: Complete parity between disk log files, structured JSON event streams, relational database logs, and live console streams.